## Slide 1: Money Club
1st Sprint Presentation and Retrospective
-Amey Ghadigaonkar
-Erzhuo Wang

## Slide 2: Roles
Product Owner - Amey
SCRUM Master - Amey
Development team - Amey, Ernest

## Slide 3: Sprint Goals
Basic UI
Login\Logout
Groups
Generic actions

## Slide 4: Sprint Review
Successful sprint
Product Backlog from 90 to 64
Sprint Backlog of 6 to be carried forward
Dependency, coordination

## Slide 5: Sprint retrospective
Daily SCRUM
Failure to consider dependency
Effort in terms of Actions and not user stories
Revised effort estimate