## Slide 1: Money Club
2nd Sprint Presentation and Retrospective
-Amey Ghadigaonkar
-Erzhuo Wang

## Slide 2: Roles
Product Owner – Erzhuo
Development team – Amey, Erzhuo

## Slide 3: Money Club
A forum for people to come together, pool resources and invest in equities.
A platform for communication between people to facilitate sound financial investment decisions.

## Slide 4: Sprint Goals
Improvement on the first sprint
  Seamless integration of the existing features
  More interactive UI
New features
  get_group_description
  post_articles
  comment_articles
  start_event
  group owner authorities

## Slide 5: Progress Review
Improvement on the first sprint
  Seamless integration of the existing features
  More interactive UI
New features
  get_group_description
  post_articles
  comment_articles
  start_event
  group owner authorities

## Slide 6: Demo

## Slide 7: Sprint Retrospective
Sprint backlog lacks of preciseness
Miscommunications

## Slide 8: Final Sprint Goals
Various types of post (event, link, image, etc)
Group Owner authorities
Fetching real-time stock prices using Bloomberg API
Web service deployment (Heroku)
Notes: direct exchange

## Slide 9: Q & A